# Test Plan — (S)TeemBang Fitness Tracking Application

| Document ID | GP4-SB-TP-001 |
| --- | --- |
| Version | 1.0 |
| Date | May 13, 2026 |
| Project | (S)TeemBang Fitness Tracking Application |
| Group | Group 4 |
| Authors | APAS, Christel Grace, LABE, Sherwin, TUAZON, John Rae, ZERRUDO, Jase Karl |

# 1. Introduction

This Test Plan defines the overall testing strategy, scope, schedule, and responsibilities for (S)TeemBang, a fitness tracking web application developed by Group 4 for the Software Development course (AY 2025–2026).

The system enables health-conscious users to register and authenticate securely, track steps and workouts, set daily/weekly/monthly goals, view analytics dashboards, manage profiles (including avatar upload and daily targets for steps, calories, and workouts), receive notifications, and allows administrators to monitor member activity and platform metrics.

Technology stack under test: Vue 3 + Vite frontend, FastAPI backend, SQLAlchemy + SQLite database, JWT authentication. Testing follows IEEE 829-1998 principles adapted for an Agile (Scrum) delivery model.

# 2. Scope

In scope: user registration/login (member and admin roles), profile management with photo upload, activity logging (steps sync, workout timer, calorie logging), goal creation and metric-specific tracking, dashboard daily goal rings, analytics trends, notifications, admin console with per-user daily progress, API integration tests (PyTest), security (JWT, role-based access), usability on desktop browsers, and basic performance of API responses under development load.

Out of scope: wearable device APIs (Apple Health, Google Fit), payment/subscription processing, AI coaching, nutrition engine, native mobile app store deployment, load testing beyond 50 concurrent simulated users, and third-party OAuth providers.

# 3. Test Items

Authentication module (register, login, JWT, /api/auth/me)

User profile module (CRUD, avatar upload, daily targets)

Activity module (workouts, step sync, calorie log)

Goals module (steps/calories/workouts goals, progress calculation)

Analytics module (dashboard, trends, streak)

Notifications module (list, mark read, create reminder)

Admin module (stats, users overview, platform activity)

Frontend pages: Dashboard, Train, Goals, Stats, Profile, Admin

# 4. Features to Be Tested (Risk Level)

| Feature | Risk | Rationale |
| --- | --- | --- |
| JWT authentication & authorization | High | Security gate for all protected data |
| Activity logging & calorie estimation | High | Core business value |
| Daily goal progress calculation | High | Drives user engagement metrics |
| Profile photo upload & display | Medium | File handling and URL resolution |
| Workout timer & step simulation | Medium | Client-side tracking UX |
| Admin user overview | Medium | Multi-user data aggregation |
| Analytics trend charts | Low | Read-only visualization |
| Notifications CRUD | Low | Supplementary feature |

# 5. Features Not to Be Tested

| Feature | Justification |
| --- | --- |
| Wearable device integration | Explicitly excluded from project scope (SDLC) |
| OAuth / social login | Not implemented; JWT email/password only |
| Production cloud deployment | Out of pre-final scope; local/staging only |
| Payment processing | Excluded from scope |

# 6. Approach and Strategy

Unit/Component: PyTest automated tests on FastAPI routes and service functions

Integration: API tests exercising auth → activities → goals → analytics flow

System: End-to-end manual and automated validation against functional requirements FR1–FR8

UAT: Business scenarios executed by non-developer classmates acting as fitness users

Regression: Re-execution of failed/affected test cases after defect fixes

Tools: PyTest, FastAPI TestClient, Vue/Vite dev server, Chrome/Edge browsers, python-docx/openpyxl for documentation

# 7. Pass / Fail Criteria

Pass: Actual result matches expected result; no severity Critical/High open defects for the feature

Fail: Incorrect data, unauthorized access, crash, or missing required UI/API behavior

Automated API tests must achieve 100% pass rate before system test sign-off

UAT requires ≥85% pass rate on business scenarios with no Critical open defects

# 8. Test Deliverables

Doc 1 — Test Plan (this document)

Doc 2 — Test Cases Document (≥15 cases)

Doc 5 — System Test Report

Doc 6 — UAT Plan & Report

Doc 7 — Defect / Bug Report Log

Doc 8 — Regression Test Report

Doc 9 — Test Summary Report

# 9. Test Tasks and Schedule

| Phase | Activities | Dates | Owner |
| --- | --- | --- | --- |
| Planning | Test Plan, Test Cases | Apr 28 – May 2, 2026 | Labe, Sherwin |
| System Test | Execute TC-001–TC-020, API automation | May 3 – May 7, 2026 | Tuazon, John Rae |
| UAT | User scenarios with classmates | May 8 – May 11, 2026 | Apas, Christel Grace |
| Regression | Re-test fixed defects | May 12, 2026 | Zerrudo, Jase Karl |
| Closure | Summary report & submission | May 13, 2026 | All members |

# 10. Environmental Needs

Hardware: Windows 10/11 PC, 8 GB RAM minimum, stable network

Software: Python 3.11+, Node.js 18+, Chrome/Edge latest

Backend: uvicorn on http://127.0.0.1:8000

Frontend: Vite dev server on http://localhost:5173

Database: SQLite file steambang.db (seeded demo data)

Test accounts: demo@steambang.com / demo1234; admin@steambang.com / admin123

# 11. Responsibilities

| Activity | Responsible |
| --- | --- |
| Test planning & documentation | Labe, Sherwin (QA Lead) |
| Automated API tests | Zerrudo, Jase Karl |
| Manual system testing | Tuazon, John Rae |
| UAT coordination | Apas, Christel Grace |
| Defect triage & fixes | All developers |
| Final sign-off | Project Lead — Zerrudo, Jase Karl |

# 12. Risks and Contingencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Backend not running during UAT | High | Provide README startup script; test day checklist |
| Browser-specific UI issues | Medium | Test Chrome and Edge; document known limitations |
| SQLite schema migration on old DB | Medium | Ship migrate_schema(); document DB reset steps |
| Insufficient UAT participants | Medium | Recruit 3 classmates minimum; record names in UAT report |

# 13. Test Levels and Types

Testing is organized into four levels aligned with the V-model and Agile sprint cadence. Each level has defined entry/exit criteria and assigned owners.

Unit testing focuses on isolated backend functions (calorie estimation, goal progress calculation, JWT token creation). Integration testing validates API route chains using FastAPI TestClient with an in-memory or file SQLite database. System testing exercises the full stack through the browser against seeded demo data. User acceptance testing validates business scenarios from a non-developer perspective.

| Level | Type | Owner | Tools | Coverage Target |
| --- | --- | --- | --- | --- |
| Unit | White-box / API route | Labe, Sherwin | PyTest | Critical service functions |
| Integration | API flow | Zerrudo, Jase Karl | PyTest + TestClient | Auth → Activity → Analytics |
| System | Functional E2E | Tuazon, John Rae | Chrome, manual scripts | FR1–FR8, 20 test cases |
| System | Non-functional | Apas, Christel Grace | Browser devtools, timing | Performance, usability, security |
| UAT | Business scenario | Apas, Christel Grace | UAT scripts | 9 user scenarios |
| Regression | Re-test after fix | All QA members | TC subset + PyTest | Affected modules + smoke |

# 14. Requirements Traceability Matrix

The following matrix links SDLC functional requirements to test cases and deliverables. This ensures complete coverage before final submission.

| Req ID | Requirement Summary | Test Cases | Test Phase | Status |
| --- | --- | --- | --- | --- |
| FR1 | Secure registration and authentication | TC-001–004, TC-017–018 | System, Automation | Planned |
| FR2 | Log and categorize workouts | TC-008, TC-011 | System, UAT | Planned |
| FR3 | Track daily steps | TC-007, TC-009 | System, UAT | Planned |
| FR4 | Calculate calories burned | TC-008, TC-012 | System | Planned |
| FR5 | Define and monitor goals | TC-010–012 | System, UAT | Planned |
| FR6 | Analytics and visual reports | TC-013, TC-007 | System, UAT | Planned |
| FR7 | Store historical activity logs | TC-008, TC-009 | System | Planned |
| FR8 | Notifications and reminders | TC-014 | System, UAT | Planned |
| NFR1 | API response under 2 seconds | TC-020 | System | Planned |
| NFR2 | Role-based access control | TC-004, TC-017–018 | System, Automation | Planned |

# 15. Suspension and Resumption Criteria

Testing will be suspended if more than 30% of planned test cases fail in a single cycle, indicating a build instability.

Testing will be suspended if a Critical defect blocks login or data persistence for all users.

Testing resumes after a new build is deployed, release notes are published, and affected test cases are identified for regression.

A suspension log entry must be recorded in the Defect Log with date, reason, and responsible developer.

# 16. Defect Management Process

All defects discovered during any test phase are logged in Doc 7 (Defect / Bug Report Log) with a unique ID (DEF-xxx), severity, steps to reproduce, and status. Severity definitions: Critical — system unusable or data loss; High — major feature broken with no workaround; Medium — feature impaired with workaround; Low — cosmetic or minor UX issue.

Developers assign fixes to a build number. QA verifies closure and updates the Verified By and Date Closed fields. Open Critical or High defects block UAT exit unless explicitly deferred with instructor approval.

# 17. References

SDLC to Real Systems.pdf — Project scope and requirements (Group 4)

Testing_Documents_Requirements.pdf — Final deliverable specifications

IEEE Std 829-1998 — Software Test Documentation

(S)TeemBang README.md — Environment setup and demo accounts

steambang_backend/tests/test_api.py — Automated test suite

# Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Lead |  |  | May 13, 2026 |
| QA Lead |  |  | May 13, 2026 |
| Instructor / Evaluator |  |  | May 13, 2026 |