# Test Summary Report — (S)TeemBang

| Document ID | GP4-SB-TSR-001 |
| --- | --- |
| Version | 1.0 |
| Date | May 13, 2026 |
| Project | (S)TeemBang Fitness Tracking Application |
| Group | Group 4 |
| Authors | APAS, Christel Grace, LABE, Sherwin, TUAZON, John Rae, ZERRUDO, Jase Karl |

# 1. Executive Summary

This Test Summary Report provides an overall assessment of testing activities for the (S)TeemBang fitness tracking application (Group 4, SDLC Capstone). Testing spanned unit/integration, system, UAT, and regression phases from May 5 to May 15, 2026.

Overall result: The application meets defined functional and non-functional requirements. Testing is complete with formal sign-off recommended.

# 2. Project Overview

| Attribute | Value |
| --- | --- |
| Project | (S)TeemBang — Fitness Tracking Application |
| Team | Group 4 |
| Tech Stack | Vue 3 + Vite, FastAPI, SQLite, JWT |
| Test Period | May 5 – May 15, 2026 |
| Final Build | v1.0.0-build6 |

# 3. Testing Phases Summary

| Phase | Document | Cases/Scenarios | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Test Planning | Test Plan (Doc 1) | — | — | — | Approved |
| Test Design | Test Cases (Doc 2) | 20 | 20 | 0 | 100% |
| System Test | System Test Report (Doc 5) | 20 | 20 | 0 | 100% |
| UAT | UAT Plan & Report (Doc 6) | 9 | 9 | 0 | 100% |
| Regression | Regression Report (Doc 8) | 10 | 10 | 0 | 100% |
| Automation | PyTest test_api.py | 4 | 4 | 0 | 100% |

# 4. Defect Summary

Open defects (DEF-005, DEF-006) are Low severity and deferred to v1.1 with product owner approval.

| Severity | Found | Closed | Open | Deferred |
| --- | --- | --- | --- | --- |
| Critical | 0 | 0 | 0 | 0 |
| High | 1 | 1 | 0 | 0 |
| Medium | 4 | 4 | 0 | 0 |
| Low | 3 | 1 | 2 | 2 |
| Total | 8 | 6 | 2 | 2 |

# 5. Requirements Coverage

| Requirement | Description | Test Coverage | Status |
| --- | --- | --- | --- |
| FR1 | Secure auth | TC-001–004, TC-017–018 | Verified |
| FR2 | Workout logging | TC-008, TC-011 | Verified |
| FR3 | Step tracking | TC-007, TC-009 | Verified |
| FR4 | Calorie calculation | TC-008, TC-012 | Verified |
| FR5 | Goals | TC-010–012 | Verified |
| FR6 | Analytics | TC-013 | Verified |
| FR7 | Activity history | TC-008, TC-009 | Verified |
| FR8 | Notifications | TC-014 | Verified |
| NFR1 | Performance < 2s | TC-020 | Verified |
| NFR2 | Security / RBAC | TC-017–018 | Verified |

# 6. Test Metrics

Total test cases designed: 20

Total test cases executed: 20

UAT scenarios: 9 (100% pass)

Regression cases: 10 (100% pass)

Automated tests: 4 (100% pass)

Defect density: 8 defects / 20 test cases = 0.4 per case

Defect closure rate: 75% (6/8 closed; 2 deferred)

# 7. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Desktop-only step simulation | Low | Capacitor mobile build planned for v1.1 |
| SQLite not production-scale | Medium | Document migration path to PostgreSQL |
| Two open Low defects | Low | Deferred; no blocker for MVP delivery |

# 8. Conclusion & Recommendation

All Critical and High severity defects have been resolved. System, UAT, and regression testing achieved 100% pass rates. The application satisfies FR1–FR8 and key non-functional requirements.

Recommendation: Approve (S)TeemBang v1.0.0 for final project submission and demonstration.

# Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | Tuazon, John Rae | Approved (electronic) | 2026-05-15 |
| Developer Lead | Zerrudo, Jase Karl | Approved (electronic) | 2026-05-15 |
| Project Manager | Labe, Sherwin | Approved (electronic) | 2026-05-15 |
| QA Analyst | Apas, Christel Grace | Approved (electronic) | 2026-05-15 |