Group 6

Part 1: Scenario Assignment

- Online Marketplace Platform

Part 2: System Planning

- Project Overview

- FrinStore: An Local Ice Cream Online Marketplace Platform

- Problem Statements:

  - Customers cannot conveniently browse ice cream products, flavors, and availability without visiting the physical store.

  - Manual ordering through chat or phone causes order errors, delays, and poor tracking of customer purchases.

  - The store has no centralized system for managing inventory, orders, and sales reporting.

- Local FrinStore (ice cream shop) customers, store staff, and store administrators.

- Scope:

  - Included:

    - Online product catalog browsing

    - Customer registration and login

    - Add to cart and checkout system

    - Online payment integration

    - Order tracking and notifications

    - Admin dashboard for inventory and sales

  - Excluded:

    - Third-party delivery logistics system integration

    - AI recommendation engine

    - Franchise or multi-branch management

    - Offline POS integration

- Requirements Identification

- Functional Requirements

  - User Registration and Login Authentication

  - Product browsing and search by flavor, price, or category

  - Add to card and checkout functionality

  - Online payment integration (GCash, card, etc.)

  - Order tracking and order history

  - Admin inventory and product management

  - Sales report generation

  - Customer notifications (order confirmation, status updates)

- Non-functional Requirements

  - System must load within 3 seconds under normal traffic

  - Must support at least 500 concurrent users

  - Customer and payment data must be encrypted

  - System uptime availability of 99%

  - Mobile responsive interface

  - Secure authentication and role-based access control

  - Backup database every 24 hours

Part 3: SDLC Phase Plan

- Planning

  - Activities:

    - Identify Stakeholders

    - Define project goals and scope

    - Feasibility study(technical, operational, economic)

    - Budget estimation

    - Project schedule creation

  - Project Charter:

  - Gantt Chart

  - Expected Deliverables:

    - Approved project proposal

    - Project charter

    - Initial timeline and budget

- Requirements:

  - Activities:

    - Stakeholder interviews

    - User needs analysis

    - Functional and non-functional requirement documentation

    - Use case creation

  - Expected Deliverables:

    - Software Requirements Specification (SRS)

    - Use case diagrams

    - Requirements approval document

- Design:

  - Activities:

    - System architecture design

    - Database schema design

    - UI wireframes and prototypes

    - Technology stack selection

  - Expected Deliverables:

    - System design document

    - ER diagram

    - UI mockups

    - Architecture diagram

- Development:

  - Activities:

    - Frontend and backend coding

    - Database implementation

    - API development

    - Integration of payment gateway

  - Expected Deliverables:

    - Working software modules

    - Source code repository

    - Developer documentation

- Testing:

  - Testing Types to Use:

    - Unit testing

    - Integration testing

    - System testing

    - User acceptance testing (UAT)

    - Performance testing

  - Expected Deliverables:

    - Test plans and test cases

    - Bug reports

    - Test summary report

    - Approved tested system

- Deployment:

  - Deployment Strategy:

    - Cloud hosting setup

    - Database migration

    - System configuration

    - Soft launch with limited users

    - Full public release

- Maintenance:

  - Future Improvements:

    - Delivery tracking integration

    - Loyalty rewards system

    - AI product recommendations

    - Mobile application version

    - Multi-branch support

SDLC Model Selection

- SDLC Model:

  - Agile

- Justification:

  - Why is this the best Model?

    - Allows continuous improvement based on customer feedback.

    - Faster release of working features.

    - Flexible to changing business requirements

    - Frequent testing reduces major system failures

  - Why are the other models less suitable?

    - Waterfall is too rigid and difficult to modify once development begins

    - Spiral model is complex and costly for a small business system

    - V-model requires strict documentation and is less flexible

  - What risks does this model reduce?

    - Requirement misunderstanding

    - Late discovery of system errors

    - Low user satisfaction

    - Project delays due to large-scale changes

Visual Diagram

- SDLC Phase Flow Diagram

- Model Representation (Sprint Cycle)

Members:

- Omadley (Leader)

- Moleta

- Butad

- Tamera

- Ancog