Test Plan - FrinStore (IEEE 829)

Group: Group 6

Standard: IEEE 829-1998

Local ice cream online marketplace: Vue 3 SPA (frinstore_frontend) + FastAPI REST API (frinstore_backend) with SQLite (frinstore.db), JWT auth, customer storefront and admin dashboard.

# Test Plan Identifier

| Unique ID | G6-FRINSTORE-TP-2026-001 |
| --- | --- |
| Level | Master / System test plan (pre-final) |
| Version | 1.0 |
| Date | 2026-05-13 |
| Authors | Omadley (Team Leader); Moleta; Butad; Tamera; Ancog |

Rev 1.0: 2026-05-13 — Initial pre-final test plan for FrinStore.

# Introduction

Define how Group 6 will verify that FrinStore meets documented functional and non-functional expectations before pre-final submission.

References:

docs/Project.json

README.md (runbook, demo credentials)

docs/resources/WebApp_Testing_Documents_Requirements_Prefinal.pdf

FastAPI auto-generated OpenAPI at /docs when API is running

# Scope

In scope:

Customer registration, login, JWT session behavior

Catalog browsing (API-backed), product detail, client-side search/filter as implemented

Shopping cart persistence and checkout for authenticated customers

Order creation (FS- order id), order listing for the owning customer

Admin product CRUD and admin order status updates

Role separation: guest vs customer vs admin (UI routes + API 401/403)

Out of scope for this cycle:

Live payment gateway capture (methods are recorded only)

Third-party delivery integration

Formal load test to 500 concurrent users

Production penetration testing

# Test Items

frinstore_frontend — Storefront + admin UI (As built (Vite production build))

frinstore_backend — REST API /api/* (FastAPI app under app/)

SQLite database — Persistence (frinstore_backend/frinstore.db (dev))

Automated API tests — Regression smoke for API (frinstore_backend/tests/test_api.py)

# Features To Be Tested (user view + risk)

| ID | Feature | Risk | Linked cases |
| --- | --- | --- | --- |
| F-AUTH | Register, login, /me, logout UX | H | FSR-001..004 |
| F-CAT | Product list/detail from API | H | FSA-001..003 |
| F-CART | Cart add/update/remove + persistence | H | FSG-001..003 |
| F-CHK | Checkout validation + order submit | H | FCO-001..006 |
| F-ORD | Customer order history | M | FCO-003 |
| F-ADP | Admin products CRUD | H | FAD-001..002 |
| F-ADO | Admin order status | H | FAO-001 |
| F-SEC | RBAC and protected routes | H | FSC-001, FSC-003 |
| F-GEN | Health check, responsive layout, empty/error states | M | FGN-001..002, FSA-004 |

# Features Not To Be Tested

Real GCash/card charge: Not implemented; payment method stored for fulfillment only.

Email/SMS transactional notifications end-to-end: Adapter may be stubbed; verify only if implemented in build.

Sales analytics beyond what UI exposes: Report depth may be limited; document actual behavior.

# Approach / Strategy

Automated: pytest with FastAPI TestClient against SQLite test DB (see 03_system_test_report.json evidence section).

Manual system: execute Doc 2 cases in Chrome/Edge against local or deployed URL.

UAT: non-developer testers execute business scenarios in 04_uat_plan_and_report.json.

Tools: pytest, npm run build (typecheck + bundle), Browser devtools for network/errors

Metrics: Test case pass rate by module, Defect counts by severity, Open vs closed defects

# Item Pass/Fail Criteria

A test case passes when observed UI/API behavior matches expected result with no blocking defect.

Critical failures in authentication, checkout, or admin inventory block conditional sign-off.

Cosmetic issues alone do not fail critical path if business data remains correct.

# Suspension Criteria and Resumption Requirements

Suspend if:

API unreachable

Database file missing/corrupt

Blocking defect stops all checkout

Resume after:

Environment restored

Smoke tests pass (health, login, one product load)

# Test Deliverables

This test plan (Doc 1)

Test cases + execution log (Doc 2) — 02_test_cases_document.json

System test report (Doc 5) — 03_system_test_report.json

UAT plan & report (Doc 6) — 04_uat_plan_and_report.json

Defect log (Doc 7) — 05_defect_bug_report_log.json

Regression report (Doc 8) — 06_regression_test_report.json

Test summary report (Doc 9) — 07_test_summary_report.json

# Test Tasks and Schedule (pre-final window)

| Task | Owner | Due |
| --- | --- | --- |
| Finalize test plan | Omadley | 2026-05-13 |
| Execute Doc 2 manual cases + log results | All members (rotating) | 2026-05-13 |
| Run pytest + record in system report | Assigned dev | 2026-05-13 |
| UAT session with external testers | Documentation recorder | 2026-05-13 |
| Regression after defect fixes | Same as fix author + reviewer | 2026-05-13 |
| Test summary + sign-offs | Omadley | 2026-05-13 |

# Environmental Needs

| Hardware/OS | Windows 10/11 PC with 8 GB+ RAM recommended |
| --- | --- |
| Software | Node.js 18+, Python 3.12+, Chrome or Edge (current stable) |
| Network | localhost or HTTPS deployment; Vite dev proxy to API on 127.0.0.1:8000 |
| Test data | Seeded admin admin@frinstore.com / admin123; dedicated UAT customer accounts (do not use production PII). |

# Responsibilities

| Role | Person | Duty |
| --- | --- | --- |
| Test lead | Omadley | Plan approval, schedule, final summary |
| API / automated verification | Tamera | pytest runs, capture logs |
| Manual system execution | Ancog | Doc 2 execution log |
| UAT coordination | Butad | Recruit testers, collect sign-off |
| Defect triage | Tamera | Maintain Doc 7 statuses |

# Staffing and Training Needs

UAT testers receive a one-page script: URLs, test customer registration steps, and forbidden actions (no destructive admin tests without reset plan).

# Risks and Contingencies

| Risk | Mitigation |
| --- | --- |
| Single-machine demo dependency | Record screen or API logs as evidence. |
| SQLite file lock under parallel testing | Serialize tests; copy DB for demos if needed. |
| Time compression before deadline | Prioritize critical-path cases first. |

# Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project / Test Lead | ________________ | ________________ | ________ |
| Instructor / Evaluator (if required) | ________________ | ________________ | ________ |