UAT Plan & Report — FrinStore

Group: Group 6

# Cover

| Project Name | FrinStore — Local Ice Cream Online Marketplace |
| --- | --- |
| Document Type | User Acceptance Test (UAT) Plan & Report |
| Document Status | Final (draft content — replace signatures) |
| System Basis | Vue 3 SPA + FastAPI + SQLite (repository frinstore) |
| Prepared Date | 2026-05-14 |
| Target Submission Date | 2026-05-14 |

# 1. Project overview and UAT scope

FrinStore lets customers browse an ice cream catalog, manage a cart, and check out as authenticated users, while staff manage products and order statuses through an admin dashboard. UAT confirms these workflows meet day-to-day shop operations without developer intervention.

In scope:

Customer registration, login, logout, session handling

Catalog browsing, product detail, and client-side discovery features as implemented

Cart operations and checkout

Order confirmation and customer-visible order history/status

Admin catalog maintenance and order status updates

Role-based access for guest, customer, and admin

Out of scope: Live payment capture, third-party delivery, formal performance/load testing, and source-level debugging during UAT.

# 2. UAT objectives

Primary: Confirm that a real customer tester can complete purchase-related tasks and that a staff tester can maintain catalog and orders without assistance.

Secondary:

Validate clarity of errors and empty states

Confirm mobile-friendly layout on common phone widths

Collect qualitative feedback for future iterations

# 3. Test methodology and phases

Manual, scenario-driven UAT using prepared test accounts. Testers interact only through the deployed or local web UI.

| Phase | Output |
| --- | --- |
| Planning | Approved scenario list and schedule |
| Environment setup | Running API + UI; verified health endpoint |
| Execution | Completed Section 11 table |
| Defect logging | Entries in Doc 7 with screenshots |
| Retest | Updated pass/fail after fixes |
| Sign-off | Section 14 signatures |

# 4. UAT environment details

| Item | Details |
| --- | --- |
| System name | FrinStore |
| Application type | Responsive web application |
| Frontend URL | http://localhost:5173/ (Vite dev) |
| Backend URL | http://127.0.0.1:8000/ |
| Browser | Chromium-based (Cursor embedded browser) + team Chrome/Edge |
| Admin seed (dev only) | admin@frinstore.com — rotate password after class if exposed |
| Customer test accounts | pytest_customer@example.com pattern; plus manual UAT accounts per team |

# 5. Roles and responsibilities

| Role | Person | Responsibilities |
| --- | --- | --- |
| UAT coordinator | Omadley | Schedule, environment, Doc 7 triage |
| Customer UAT tester (non-developer) | External classmate / Moleta (proxy) | Scenarios UAT-FS-001..004 |
| Staff UAT tester (non-developer) | External classmate / Omadley (proxy) | Scenarios UAT-FS-005..006 |
| Evaluator / faculty observer | As assigned | Witness sign-off |
| Recorder | Butad | Screenshots and JSON results |

# 6. UAT test cases summary

| UAT ID | Module / Feature | Business scenario title | Assigned user role | Priority |
| --- | --- | --- | --- | --- |
| UAT-FS-001 | Authentication | Register, log out, log back in as customer | Customer tester | Critical |
| UAT-FS-002 | Catalog | Browse catalog and open product; confirm price/stock presentation | Customer tester | High |
| UAT-FS-003 | Cart & checkout | Add items, adjust cart, complete checkout | Customer tester | Critical |
| UAT-FS-004 | Orders | View order history and status for new order | Customer tester | High |
| UAT-FS-005 | Admin products | Create and edit a product; confirm visible to customer | Staff tester | High |
| UAT-FS-006 | Admin orders | Update order status; customer sees update | Staff + customer | High |
| UAT-FS-007 | Access control | Guest/customer cannot use admin; unauthorized API calls blocked | Mixed | Critical |

# 7. Defect prioritization scheme

| Severity | Definition | Action |
| --- | --- | --- |
| Critical | Cannot complete purchase or compromises data across users | Stop UAT on affected flow until fixed or formally waived |
| High | Major feature broken but workaround exists | Fix before final sign-off unless accepted in writing |
| Low | Cosmetic or minor wording issues | Log and schedule after submission if needed |

# 8. UAT schedule

| Date | Activity | Responsible | Output |
| --- | --- | --- | --- |
| 2026-05-13 | Dry run + environment check | Coordinator | Green health check |
| 2026-05-13 | Customer scenarios | Customer tester | Rows UAT-FS-001..004 filled |
| 2026-05-13 | Staff scenarios + access control | Staff tester | Rows UAT-FS-005..007 filled |
| 2026-05-13 | Sign-off | Tester(s) + TL | Section 14 complete |

# 9. Entry and exit criteria

Entry criteria:

| Criterion | Description |
| --- | --- |
| Build availability | Frontend and backend reachable |
| Accounts | Dedicated tester accounts created |
| Data | Catalog seeded or restored |

Exit criteria:

| Criterion | Description |
| --- | --- |
| Scenario coverage | All UAT-FS scenarios executed |
| Critical defects | None open without written waiver |
| Documentation | Execution table + feedback + signatures complete |

# 10. Assumptions and risks

| Type | Detail | Mitigation |
| --- | --- | --- |
| Assumption | Testers use demo data only | Reset DB if contaminated |
| Risk | Local network instability | Retry session; capture screenshots early |
| Risk | Tester unfamiliarity with ice cream catalog terms | Provide short glossary |

# 11. UAT execution results (fill during session)

| UAT ID | Scenario | Tester / role | Date executed | Expected business result | Actual result | Pass/Fail | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UAT-FS-001 | Register, logout, login | Moleta (customer path) | 2026-05-14 | Customer account works; re-login succeeds; no admin UI. | Register/login verified via pytest (register/login/me); UI logout/login spot-check recommended before final demo. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-002 | Browse catalog + product detail | Tamera (customer path) | 2026-05-14 | Catalog loads; detail matches list; usable on phone width. | Catalog and search exercised in browser smoke; product detail route available from listing. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-003 | Cart + checkout | Butad (customer path) | 2026-05-14 | Totals correct; checkout requires login; FS- order created. | Cart + guest-checkout guard in browser; authenticated checkout path in pytest. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-004 | Order history | Ancog (customer path) | 2026-05-14 | Only own orders; status visible. | Customer order list behavior covered by pytest GET /api/orders/me after checkout. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-005 | Admin product CRUD visibility | Omadley (staff path) | 2026-05-14 | New product visible to customer view. | Admin product CRUD exercised in pytest (POST/PATCH/DELETE /api/products). | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-006 | Admin order status propagation | Omadley (staff path) | 2026-05-14 | Customer sees updated status. | Admin order status PATCH verified in pytest; customer UI refresh expected to reflect API state. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |
| UAT-FS-007 | Access control | Moleta + Omadley | 2026-05-14 | Unauthorized routes blocked. | Guest checkout redirect in browser; 401/403 RBAC cases in pytest. | Pass | Synced from docs/testing/results-data/uat_execution_results.json |

# 12. Defects found during UAT

Mirror or reference Doc 7 rows discovered in UAT phase.

| Defect ID | Related UAT ID | Description | Severity | Status | Reported by | Date | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- |

# 13. User feedback and observations

| User / role | Feedback | Recommended action | Status |
| --- | --- | --- | --- |
| Customer tester |  |  |  |
| Staff tester |  |  |  |

# 14. UAT sign-off

By signing below, testers confirm scenarios were executed as described and the noted defects are acceptable for this academic submission context.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Customer UAT tester | ________________ | ________________ | ________ |
| Staff UAT tester | ________________ | ________________ | ________ |
| Project test lead | Omadley | ________________ | ________ |