Test Summary Report — FrinStore

Group: Group 6 | Date: 2026-05-14

FrinStore pre-final testing combined automated API verification (pytest), manual system testing against the Doc 2 catalogue, targeted UAT with non-developer testers, and a focused regression pass after selected defect fixes. Overall quality is acceptable for academic demonstration with documented limitations on live payments and formal performance testing. Update numeric metrics below after all manual sheets are finalized.

# Test scope and objectives

Validate core marketplace flows (auth, catalog, cart, checkout, orders, admin, RBAC) against docs/Project.json functional requirements; capture defects in Doc 7; confirm fixes via Doc 8.

# Testing metrics

| Test cases planned | 19 |
| --- | --- |
| Test cases executed | 19 |
| Overall pass rate % | 100 |

By phase:

System (manual Doc 2): executed 19, passed 19, rate 100

System (automated API): executed 7, passed 7, rate 100

UAT: executed 7, passed 7, rate 100

Regression: executed 6, passed 6, rate 100

Defects:

Total logged: 8

Critical: 1

High: 1

Medium: 3

Low: 3

Fixed: 5 | Deferred: 1 | Open: 2

# Phase-by-phase summary

| Phase | Outcome | Notes |
| --- | --- | --- |
| Planning | Doc 1 approved for submission | IEEE 829 plan in 01_test_plan.json |
| System testing | Pass | See 03_system_test_report.json |
| UAT | Pass | See 04_uat_plan_and_report.json Section 11 |
| Regression | Pass | See 06_regression_test_report.json |

# Outstanding issues

| Defect ID | Justification if deferred | Risk |
| --- | --- | --- |
| DEF-002, DEF-005 | Low priority UX; tracked for post-submission polish. | Low |

# Lessons learned

Automated API tests caught RBAC and checkout regressions quickly.

Coordinating UAT early avoided environment mismatches between Vite proxy and API host.

Keeping results-data JSON in sync with document-data avoided Excel drift.

# Recommendation

Selection: Conditional approval

Core flows verified by pytest and browser smoke. Live payments and formal load testing remain out of scope per project README.

# Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Lead tester / coordinator | ________________ | ________________ | ________ |
| Project lead | Omadley | ________________ | ________ |
| Instructor (if required) | ________________ | ________________ | ________ |